PS-CRM

Master Build Document — Codex-Ready Instructions

Full Audit · Prioritized Build Order · Atomic Prompts

| ✅ DONE Auth · Surveys · Worker Tasks Complaints API · Public Map Login/Signup · CRM Chat | 🔴 BROKEN mapping_confidence crash CORS wildcard Complaint queue partially broken | 🚧 MISSING 30 backend endpoints 8 shared components 5 dashboard pages All infra-node UI |
| --- | --- | --- |

# SECTION 1 · COMPLETE CURRENT STATE AUDIT

Every file you shared has been reviewed. This section shows exactly what exists, what works, and what is missing so nothing is built twice or skipped by accident.

## 1.1  Frontend Files — Status

| File / Component | Status | Notes |
| --- | --- | --- |
| App.jsx | ⚠️ Partial | Routes exist but missing /admin/infra-nodes/:nodeId, /worker, /super-admin |
| LoginPage.jsx | ✅ Done | Complete — Firebase auth + backend sync |
| SignupPage.jsx | ✅ Done | Complete — citizen only |
| PublicMapPage.jsx | ✅ Done | Complete — 3D Mapbox, complaint pins |
| SurveyPage.jsx | ✅ Done | Complete — star rating, resolve check, FCM ready |
| ComplaintStatusPage.jsx | ⚠️ Partial | Good base — needs Mapbox embed + survey pending banner |
| MyComplaintsPage.jsx | ✅ Done | Complete — table + filters + stats |
| NotificationsPage.jsx | ⚠️ Partial | Works — survey tab pulls real data but banner needs improvement |
| ProfilePage.jsx | ✅ Done | Complete — edit + notification prefs |
| DashboardPage.jsx | ✅ Done | Uploaded but not shared — assumed working for citizens |
| SubmitComplaintPage.jsx | ✅ Done | Uploaded but not shared — Mapbox pin picker referenced in build plan |
| pages/admin/OfficialDashboardPage.jsx | ❓ Unknown | Referenced in App.jsx but NOT uploaded — verify or build fresh |
| pages/admin/AdminDashboardPage.jsx | ❓ Unknown | Referenced in App.jsx but NOT uploaded — verify or build fresh |
| pages/admin/WorkerDashboardPage.jsx | ❓ Unknown | Referenced in App.jsx but NOT uploaded — verify or build fresh |
| pages/admin/UserManagementPage.jsx | ❓ Unknown | Referenced in App.jsx but NOT uploaded — verify or build fresh |
| pages/InfraNodeDetailPage.jsx | 🚫 Missing | Does not exist — new page needed (F7) |
| pages/WorkerPortalPage.jsx | 🚫 Missing | Does not exist — mobile-first worker UI (F6) |
| pages/SuperAdminDashboardPage.jsx | 🚫 Missing | Does not exist — needs building (F5) |

## 1.2  Frontend Components & API — Status

| File / Component | Status | Notes |
| --- | --- | --- |
| AppLayout.jsx | ✅ Done | Clean — mobile sheet + desktop sidebar |
| SideNav.jsx | ⚠️ Partial | Worker nav points to /dashboard — needs /worker route |
| TopBar.jsx | ✅ Done | Complete — search, bell, avatar |
| CRMAgentChat.jsx | ✅ Done | Complete — floating chat, history, quick prompts, data tables |
| PageShell.jsx | ✅ Stub | Minimal stub — fine to leave as is |
| api/client.js | ✅ Done | Axios + Firebase token auto-refresh — correct |
| api/authApi.js | ✅ Done | Complete — signup, login, logout, getMe, updateMe |
| api/complaintsApi.js | ✅ Done | Complete — all complaint + geocoding functions |
| api/adminApi.js | ⚠️ Partial | Missing ~12 new functions: infra nodes, critical alerts, tenders, jurisdictions, low-confidence, workflow learning |
| components/InfraNodeCard.jsx | 🚫 Missing | New shared component (F1) |
| components/CriticalAlertBadge.jsx | 🚫 Missing | New shared component (F1) |
| components/MapboxInfraLayer.jsx | 🚫 Missing | New shared component (F1) — critical for all dashboards |
| components/WorkflowRecommendationPanel.jsx | 🚫 Missing | New shared component (F1) |
| components/TaskUpdateModal.jsx | 🚫 Missing | New shared component (F1) |
| components/TenderApprovalCard.jsx | 🚫 Missing | New shared component (F1) |
| components/NodeHealthBar.jsx | 🚫 Missing | New shared component (F1) |
| components/LowConfidenceTag.jsx | 🚫 Missing | New shared component (F1) |
| components/SurveyAutoTriggerBanner.jsx | 🚫 Missing | New shared component (F1) |

## 1.3  Backend — Status

| File / Component | Status | Notes |
| --- | --- | --- |
| routes/auth_router.py | ✅ Done | Complete — signup, login, me, updateMe |
| routes/survey_router.py | ✅ Done | Complete — get, submit, rollout, user/my |
| routes/worker_router.py | ✅ Done | Complete — list, detail, update with photos |
| routes/stats_router.py | ✅ Done | Complete — /stats/me |
| admin_router.py — KPI | ✅ Done | Working |
| admin_router.py — CRM briefing/chat | ✅ Done | Gemini integrated |
| admin_router.py — complaint queue | 🔴 Bug | c.mapping_confidence crash at lines 385, 454, 533 |
| admin_router.py — workflow approve | ✅ Done | Working |
| admin_router.py — reroute | ✅ Done | Working |
| admin_router.py — task assign | ✅ Done | Working but missing 500m area notification |
| admin_router.py — users CRUD | ✅ Done | Working |
| admin_router.py — infra node summary/AI | ✅ Done | Working |
| main.py — CORS | 🔴 Bug | allow_origins=['*'] — wildcard, fix before deploy |
| routes/infra_router.py | 🚫 Missing | 5 endpoints for infra nodes + GeoJSON (P1-1) |
| routes/pubsub_router.py | 🚫 Missing | 4 push endpoints (P0-4) |
| Dockerfile | 🚫 Missing | Cloud Run deployment file (P0-3) |
| admin_router.py — critical-alerts | 🚫 Missing | Warranty breach alert query (P1-2) |
| admin_router.py — tenders | 🚫 Missing | 4 tender endpoints (P1-3) |
| admin_router.py — low-confidence queue | 🚫 Missing | Manual routing queue (P1-4) |
| admin_router.py — jurisdictions list | 🚫 Missing | Simple list endpoint (P1-5) |
| admin_router.py — workflow learning | 🚫 Missing | Version save endpoint (P1-7) |
| admin_router.py — infra-nodes list | 🚫 Missing | Paginated list endpoint (P1-8) |
| notification_service.py — TENDER_REJECTED | 🚫 Missing | Template entry needed (H4) |
| config.py — PUBSUB_PUSH_SECRET | 🚫 Missing | Config field needed (H5) |
| scripts/bootstrap_firebase_staff.py | 🚫 Missing | One-time provisioning script (P2-3) |
| scripts/backfill_embeddings.py | 🚫 Missing | Nightly backfill script (H3) |

# SECTION 2 · KEY DECISIONS & IMPORTANT NOTES

## 2.1  The 4 Unknown Admin Pages

App.jsx imports OfficialDashboardPage, AdminDashboardPage, WorkerDashboardPage, and UserManagementPage from pages/admin/ — but these files were NOT included in your upload. Before giving any of these to Codex:

- Check if these files exist in your repo (ls frontend/src/pages/admin/).

- If they exist: upload them so we can audit them and give targeted enhancement instructions instead of a full rewrite.

- If they do NOT exist: the build plan instructions F3/F4/F8 apply as full builds from scratch.

- WorkerDashboardPage is separate from WorkerPortalPage (F6). WorkerDashboard is the /dashboard landing for workers. WorkerPortal is the new full /worker task management page.

## 2.2  Strict Codex Prompt Discipline

Each numbered instruction below is ONE atomic Codex prompt. The rules are:

- Give Codex exactly ONE task at a time — one file, one endpoint, one component.

- Always paste the full relevant existing code into the Codex context for edits. Do not say 'in the existing file' without also pasting the current content.

- After each step, test it before moving to the next. The order below enforces dependencies.

- Never skip Phase 0 — if the mapping_confidence bug is not fixed first, the complaint queue will crash and you won't be able to test anything in the admin flow.

## 2.3  Database Functions Already Exist

Your final.sql confirms these PostgreSQL functions are already deployed — Codex should call them, not recreate them:

## 2.4  SideNav Worker Route Gap

WORKER_NAV in SideNav.jsx currently routes workers to /dashboard. After building WorkerPortalPage (F6), step F9 updates this to route to /worker. Do not fix SideNav before F6 is built and tested.

## 2.5  OfficialDashboard vs AdminDashboard Scope

An important distinction your instructions enforce:

- Officials see their department's data only. Workflow tab, task assignment, low-confidence queue — all scoped to their dept.

- Admins see their entire department branch (all officials under them).

- Super Admin sees city-wide data across all departments.

- The _get_user_scope() helper in admin_router.py already enforces this at the query level — the frontend just needs to render the right tabs for each role.

# SECTION 3 · COMPLETE CODEX BUILD ORDER

Feed each numbered item to Codex as one atomic prompt. Complete and test each before proceeding. The execution order strictly respects dependencies.

| # | Step ID | What Codex Does | File | Phase |
| --- | --- | --- | --- | --- |
| 1 | P0-1 | Fix mapping_confidence crash in complaint queue & single complaint endpoints | admin_router.py | 🔴 FIX FIRST |
| 2 | P0-2 | Harden CORS — replace wildcard with env-based origins | main.py | 🔴 FIX FIRST |
| 3 | P0-3 | Create Dockerfile + .dockerignore for Cloud Run | Dockerfile (new) | 🔴 FIX FIRST |
| 4 | H4 | Add TENDER_REJECTED notification template | notification_service.py | 🔧 Prereq |
| 5 | H5 | Add PUBSUB_PUSH_SECRET optional field to Settings | config.py | 🔧 Prereq |
| 6 | P0-4 | Create pubsub_router.py — 4 push webhook routes | pubsub_router.py (new) | 🔧 Prereq |
| 7 | P1-1 | Create infra_router.py — 5 infra node endpoints incl. GeoJSON | infra_router.py (new) | 🗺️ Core |
| 8 | P1-8 | Add GET /admin/infra-nodes list endpoint | admin_router.py | 🗺️ Core |
| 9 | P1-2 | Add GET /admin/critical-alerts endpoint | admin_router.py | 🗺️ Core |
| 10 | P1-3 | Add 4 tender endpoints (list, create, approve, reject) | admin_router.py | 🗺️ Core |
| 11 | P1-4 | Add GET /admin/complaints/low-confidence endpoint | admin_router.py | 🗺️ Core |
| 12 | P1-5 | Add GET /admin/jurisdictions list endpoint | admin_router.py | 🗺️ Core |
| 13 | P1-6 | Wire 500m area notification after task assignment commit | admin_router.py | 🗺️ Core |
| 14 | P1-7 | Add POST /admin/workflows/{id}/save-learning endpoint | admin_router.py | 🗺️ Core |
| 15 | P2-1 | Auto-trigger survey via Pub/Sub on task complete | worker_router.py | 🤖 Agent |
| 16 | P2-2 | Replace NULL mapping_confidence with agent_logs subquery | admin_router.py | 🤖 Agent |
| 17 | P2-3 | Create Firebase staff bootstrap script | scripts/bootstrap_firebase_staff.py (new) | 🤖 Agent |
| 18 | F0 | Add 12 new functions to adminApi.js | api/adminApi.js | 🎨 Frontend |
| 19 | F1-a | Build InfraNodeCard + NodeHealthBar + LowConfidenceTag | components/ (new) | 🎨 Frontend |
| 20 | F1-b | Build CriticalAlertBadge + SurveyAutoTriggerBanner | components/ (new) | 🎨 Frontend |
| 21 | F1-c | Build MapboxInfraLayer (GeoJSON source + 3D + hover) | components/ (new) | 🎨 Frontend |
| 22 | F1-d | Build WorkflowRecommendationPanel + TaskUpdateModal | components/ (new) | 🎨 Frontend |
| 23 | F1-e | Build TenderApprovalCard | components/ (new) | 🎨 Frontend |
| 24 | F6 | Build WorkerPortalPage (mobile-first, task list + detail + update) | pages/WorkerPortalPage.jsx (new) | 🎨 Frontend |
| 25 | F7 | Build InfraNodeDetailPage | pages/InfraNodeDetailPage.jsx (new) | 🎨 Frontend |
| 26 | F2 | Enhance ComplaintStatusPage + NotificationsPage | existing pages | 🎨 Frontend |
| 27 | F3 | Build OfficialDashboardPage (6 tabs) | pages/admin/ (new or rewrite) | 🎨 Frontend |
| 28 | F4 | Build AdminDashboardPage (5 tabs) | pages/admin/ (new or rewrite) | 🎨 Frontend |
| 29 | F5 | Build SuperAdminDashboardPage (6 tabs) | pages/SuperAdminDashboardPage.jsx (new) | 🎨 Frontend |
| 30 | F8 | Enhance UserManagementPage with JurisdictionSelector + Firebase auth status | pages/admin/ (enhance) | 🎨 Frontend |
| 31 | F9 | Update App.jsx routes + SideNav worker route | App.jsx + SideNav.jsx | 🎨 Frontend |
| 32 | H1 | Tailwind class cleanup pass | frontend/ | 🧰 Harden |
| 33 | H2 | Add startup schema compatibility check | main.py | 🧰 Harden |
| 34 | H3 | Create embedding backfill nightly script | scripts/backfill_embeddings.py (new) | 🧰 Harden |

# SECTION 4 · ATOMIC CODEX PROMPTS

Each box below is one complete Codex prompt. Copy the numbered instructions exactly. Codex performs best when given a single file and a specific list of changes.

## PHASE 0 — Fix Blockers (Steps 1–6)

Nothing in the admin flow works reliably until these are done. Do NOT skip.

| STEP 1 · P0-1 Fix mapping_confidence crash in admin_router.py |  |
| --- | --- |
| FILE | backend/routes/admin_router.py |
| 1 | In get_complaint_queue(): find the SELECT block inside the rows = db.execute(text(f""" call. Remove the line c.mapping_confidence, from the SELECT list completely. |
| 2 | In the _fmt() helper function inside get_complaint_queue(): find the line d["mapping_confidence"] = float(r["mapping_confidence"]) if r["mapping_confidence"] else None and replace it with: d["mapping_confidence"] = None |
| 3 | In get_complaint_admin(): find the SELECT query for a single complaint — remove c.mapping_confidence, from it. In the return dict, change the mapping_confidence value to None (remove the float cast). |
| 4 | Add this comment above both changed sections: # mapping_confidence lives in agent_logs — will be added via subquery in Step 16 (P2-2) |
| 5 | Save the file. Restart the server. Test GET /admin/complaints/queue — it must return 200 with no 500 error. |

| STEP 2 · P0-2 Harden CORS in main.py |  |
| --- | --- |
| FILE | backend/main.py |
| 1 | Add import os at the top of the file (after other imports). |
| 2 | Find the CORSMiddleware block. Replace allow_origins=["*"] with: |
| 3 | allow_origins=["http://localhost:5173", "http://localhost:3000", os.getenv("FRONTEND_URL", "http://localhost:5173")] |
| 4 | Keep allow_credentials=True, allow_methods=["*"], allow_headers=["*"] unchanged. |

| STEP 3 · P0-3 Create Dockerfile + .dockerignore for Cloud Run |  |
| --- | --- |
| FILE | backend/Dockerfile (create new) |
| 1 | Create backend/Dockerfile with exactly this content: FROM python:3.11-slim WORKDIR /app COPY requirements.txt . RUN pip install --no-cache-dir -r requirements.txt COPY . . ENV PORT=8080 EXPOSE 8080 CMD ["uvicorn", "main:app", "--host", "0.0.0.0", "--port", "8080", "--workers", "2"] |
| 2 | Create backend/.dockerignore with: __pycache__ / *.pyc / .env / data/uploads / data/embeddings / serviceAccountKey.json (one per line) |

| STEP 4 · H4 Add TENDER_REJECTED notification template |  |
| --- | --- |
| FILE | backend/services/notification_service.py |
| 1 | Find the TEMPLATES dict. Add a new entry after the last existing template: |
| 2 | "TENDER_REJECTED": { with keys: title_en: 'Tender Rejected', body_en: 'Your tender #{number} has been rejected. Reason: {reason}.', title_hi: 'टेंडर अस्वीकृत', body_hi: 'आपका टेंडर #{number} अस्वीकृत हो गया है। कारण: {reason}।' |

| STEP 5 · H5 Add PUBSUB_PUSH_SECRET config field |  |
| --- | --- |
| FILE | backend/config.py |
| 1 | In the Settings class (Pydantic BaseSettings), add: PUBSUB_PUSH_SECRET: Optional[str] = None |
| 2 | Make sure Optional is imported from typing. |

| STEP 6 · P0-4 Create pubsub_router.py — GCP Pub/Sub push webhooks |  |
| --- | --- |
| FILE | backend/routes/pubsub_router.py (create new) |
| 1 | Create the file with router prefix /pubsub. Import: APIRouter, Depends, Request, HTTPException, base64, json, get_db, text, Session, logger, dispatch_notification, settings. |
| 2 | Add a helper verify_push_secret(request) that checks the Authorization header Bearer token against settings.PUBSUB_PUSH_SECRET. If the secret is set and doesn't match, raise 403. If not set, skip check. |
| 3 | Add a helper decode_pubsub_message(body_dict) that reads body_dict["message"]["data"], base64-decodes it, and parses as JSON. Returns the dict. |
| 4 | POST /pubsub/complaint-received: decode payload, get complaint_id/infra_node_id/is_repeat. If is_repeat=true, query all officials in complaint's department and call dispatch_notification with event_type=REPEAT_COMPLAINT_ALERT. INSERT into pubsub_event_log (topic_name='ps-crm-complaints', event_type, entity_id=complaint_id, status='processed'). |
| 5 | POST /pubsub/workflow-events: decode payload, get workflow_instance_id/event_type/step_number/total_steps. If event_type=='WORKFLOW_STEP_COMPLETED' and step_number == total_steps // 2, INSERT into cloud_task_schedule (task_type='TRIGGER_SURVEY', workflow_instance_id, scheduled_for=NOW()+24h, status='scheduled'). Log to pubsub_event_log. |
| 6 | POST /pubsub/notifications: decode payload, get user_id/event_type/variables/data. Call dispatch_notification. Log to pubsub_event_log. |
| 7 | POST /pubsub/surveys: decode payload, get complaint_id/survey_type/workflow_instance_id. Look up citizen_id from complaints. Get template_id from survey_templates where type=survey_type. INSERT into survey_instances (status='pending', expires_at=NOW()+7days, triggered_by='agent'). dispatch_notification with MIDWAY_SURVEY or COMPLAINT_RESOLVED based on survey_type. Log to pubsub_event_log. |
| 8 | In main.py: import pubsub_router and add app.include_router(pubsub_router.router). |

## PHASE 1 — Missing Core APIs (Steps 7–14)

| STEP 7 · P1-1 Create infra_router.py — 5 infra node endpoints |  |
| --- | --- |
| FILE | backend/routes/infra_router.py (create new) |
| 1 | Create the file with prefix /infra. Imports: APIRouter, Depends, Query, HTTPException, Session, get_db, get_current_user, TokenData, text, Optional, List, UUID. |
| 2 | GET /infra/nodes (paginated, dept-scoped): params: dept_id, jurisdiction_id, status, infra_type_code, has_repeat (bool), limit=50, offset=0. Require official/admin/super_admin. Query: infra_nodes n JOIN infra_types it JOIN jurisdictions j, scoped to user's city_id. If has_repeat=True filter: n.last_resolved_at IS NOT NULL AND NOW()-n.last_resolved_at < (it.repeat_alert_years¦¦' years')::INTERVAL. Include open_complaint_count subquery and latest health_score from asset_health_logs. Return paginated list. |
| 3 | GET /infra/nodes/map (GeoJSON FeatureCollection): same scoping, no pagination. Return type: FeatureCollection with Point geometry per node. Properties: id, status, infra_type_code, infra_type_name, total_complaint_count, open_complaint_count, is_repeat_risk (bool: last_resolved_at IS NOT NULL AND in window), health_score. |
| 4 | GET /infra/nodes/{node_id}/history: return full complaint timeline for the node (complaint_number, title, status, priority, created_at, resolved_at, is_repeat_complaint, assigned_contractor from contractors via tasks, assigned_worker full_name) plus all past workflow_instances (id, status, completed_at). |
| 5 | GET /infra/nodes/{node_id}/repeat-issues: call SELECT * FROM fn_check_repeat_complaint(CAST(:nid AS uuid)) and return the result. Also return last_contractor details (id, company_name, registration_number) from contractors joined via the most recent resolved task that had a contractor assigned. |
| 6 | POST /infra/nodes/create-or-match: body: lat, lng, infra_type_id, city_id, name. Call fn_find_infra_node_for_cluster. If match found return {matched: true, node_id}. If no match INSERT into infra_nodes and return {matched: false, node_id: new_id}. Require official/admin/super_admin. |
| 7 | In main.py: import infra_router and add app.include_router(infra_router.router). |

| STEP 8 · P1-8 Add GET /admin/infra-nodes list endpoint |  |
| --- | --- |
| FILE | backend/routes/admin_router.py |
| 1 | Add this endpoint BEFORE the existing /admin/infra-nodes/{node_id}/summary route to avoid route conflicts. |
| 2 | GET /admin/infra-nodes: params: dept_id, status, infra_type_code, has_repeat_risk (bool), limit=50, offset=0. Require ADMIN_ROLES. |
| 3 | Query infra_nodes scoped to user's city_id. JOIN infra_types it, LEFT JOIN jurisdictions j. Include open_complaint_count as inline subquery. If has_repeat_risk=True: filter n.last_resolved_at IS NOT NULL AND NOW()-n.last_resolved_at < (it.repeat_alert_years¦¦' years')::INTERVAL. Return paginated list with total count. |

| STEP 9 · P1-2 Add GET /admin/critical-alerts endpoint |  |
| --- | --- |
| FILE | backend/routes/admin_router.py |
| 1 | Add this endpoint after the infra node AI summary endpoint. |
| 2 | GET /admin/critical-alerts: params: limit=50, offset=0. Require official/admin/super_admin. Use _get_user_scope. |
| 3 | Use the exact SQL query from the build plan — it joins infra_nodes, infra_types, jurisdictions, complaints (where is_repeat_complaint=TRUE and status NOT IN resolved/closed/rejected), uses a LATERAL subquery to find the last contractor from the last resolved task, and joins contractors. Filter: n.last_resolved_at IS NOT NULL AND in warranty window AND n.city_id = scope city. |
| 4 | Return all fields including liable_contractor_flag (true if contractor_id is not null). |

| STEP 10 · P1-3 Add 4 tender endpoints |  |
| --- | --- |
| FILE | backend/routes/admin_router.py |
| 1 | GET /admin/tenders: filter by status (optional), dept_id (optional). Role scoping: admin sees their dept, super_admin sees all city tenders. JOIN tasks, users, departments for extra display fields. Return list. |
| 2 | POST /admin/tenders: body: task_id, title, description, scope_of_work, estimated_cost. Require official role only. Get city_code from cities table. Generate tender_number via SELECT fn_generate_tender_number(:city_code, 0). Set status='submitted', submitted_by=current_user.user_id. INSERT into tenders. INSERT into domain_events with event_type='TENDER_SUBMITTED'. Return new tender. |
| 3 | POST /admin/tenders/{tender_id}/approve: body: reason (optional). If role==admin: set admin_approved_by, admin_approved_at, status='admin_approved'. If role==super_admin: verify current status=='admin_approved' (raise 400 otherwise), then set super_admin_approved_by, super_admin_approved_at, status='super_admin_approved'. Log to domain_events. |
| 4 | POST /admin/tenders/{tender_id}/reject: body: reason (required). Allow admin or super_admin. Set status='rejected', rejection_reason=body.reason. Log to domain_events. Call dispatch_notification for the submitted_by user with event_type=TENDER_REJECTED. |

| STEP 11 · P1-4 Add GET /admin/complaints/low-confidence endpoint |  |
| --- | --- |
| FILE | backend/routes/admin_router.py |
| 1 | Add this endpoint. Params: limit=50, offset=0. Require official/admin/super_admin. Use scope. |
| 2 | WHERE clause: (c.agent_suggested_dept_ids = '{}' OR array_length(c.agent_suggested_dept_ids,1) IS NULL) AND c.status IN ('received','mapped') AND c.workflow_instance_id IS NULL AND c.is_deleted=FALSE AND c.created_at < NOW() - INTERVAL '2 hours'. Apply city/dept scope. |
| 3 | Return same fields as the complaint queue (same _fmt function). Include total count. |

| STEP 12 · P1-5 Add GET /admin/jurisdictions list endpoint |  |
| --- | --- |
| FILE | backend/routes/admin_router.py |
| 1 | Add GET /admin/jurisdictions. Require any logged-in admin role. |
| 2 | Query: SELECT id, name, code, city_id FROM jurisdictions WHERE city_id = CAST(:city_id AS uuid) ORDER BY name. Get city_id from _get_user_scope. |
| 3 | Return list of {id, name, code}. |

| STEP 13 · P1-6 Wire 500m area notification on task assignment |  |
| --- | --- |
| FILE | backend/routes/admin_router.py |
| 1 | Find the task assign endpoint (POST /admin/tasks/{task_id}/assign). Before the notification block, retrieve task_number and complaint_id from the task record. |
| 2 | After the db.commit() succeeds, add a try/except block that: (1) queries c.location via JOIN tasks t JOIN complaints c WHERE t.id=task_id LIMIT 1. (2) If location found, calls SELECT user_id FROM fn_get_area_subscribers(CAST(:loc AS geometry), 500). (3) For each subscriber, calls dispatch_notification with event_type=WORKFLOW_STARTED, variables={number: task_number, eta: 'as per schedule'}, data={task_id, complaint_id}. |
| 3 | Wrap in try/except Exception as e: logger.warning('Area notification failed: %s', e) — failure must NOT crash the assignment. |

| STEP 14 · P1-7 Add POST /admin/workflows/{id}/save-learning |  |
| --- | --- |
| FILE | backend/routes/admin_router.py |
| 1 | POST /admin/workflows/{workflow_instance_id}/save-learning: body: edit_reason: str, edited_steps: List[Dict]. Require official/admin. |
| 2 | Fetch the workflow_instance and its linked workflow_template_version (JOIN). Get current version number. |
| 3 | INSERT into workflow_template_versions: is_active=True, is_latest_version=True, previous_version_id=current version id, version=current_version+1, situation_summary=edit_reason. Set is_latest_version=False on the old version. |
| 4 | For each step in edited_steps, INSERT into workflow_template_steps linked to the new version id. |
| 5 | UPDATE workflow_templates: INCREMENT times_used by 1, SET last_used_at=NOW(), APPEND complaint_ids from this workflow_instance to source_complaint_ids array. |
| 6 | Return {saved: true, new_version_id: uuid, version_number: int}. |

## PHASE 2 — Agentic & Scripts (Steps 15–17)

| STEP 15 · P2-1 Auto-trigger end survey from task completion |  |
| --- | --- |
| FILE | backend/routes/worker_router.py |
| 1 | Find the update_task endpoint. Find the block that handles update_type == 'complete' or status == 'completed'. After the db.commit() call, add: |
| 2 | from services.pubsub_service import publish_event — import at top of file instead of inline for cleanliness. |
| 3 | If task["workflow_step_instance_id"] is not None, call publish_event("ps-crm-surveys", {"event_type": "TRIGGER_END_SURVEY", "complaint_id": str(task["complaint_id"]), "workflow_instance_id": str(task["workflow_step_instance_id"]), "survey_type": "completion"}). Wrap in try/except and log warning on failure. |
| 4 | In pubsub_router.py (built in Step 6), update the /pubsub/workflow-events handler: when event_type=='WORKFLOW_STEP_COMPLETED' and step_number == total_steps // 2 (midpoint), also publish to ps-crm-surveys topic with survey_type='midway'. |

| STEP 16 · P2-2 Replace NULL mapping_confidence with agent_logs subquery |  |
| --- | --- |
| FILE | backend/routes/admin_router.py |
| 1 | In both get_complaint_queue() and get_complaint_admin(), find the SELECT blocks where mapping_confidence was set to NULL (added in Step 1). Replace the NULL placeholder with this subquery added to the SELECT list: |
| 2 | (SELECT (payload->>'confidence')::float FROM agent_logs WHERE entity_id = c.id AND event_type = 'DEPT_MAPPED' ORDER BY created_at DESC LIMIT 1) AS mapping_confidence |
| 3 | In the _fmt() helper, update the mapping_confidence line back to: d["mapping_confidence"] = float(r["mapping_confidence"]) if r["mapping_confidence"] else None |
| 4 | Remove the TODO comment added in Step 1. |

| STEP 17 · P2-3 Firebase staff bootstrap script |  |
| --- | --- |
| FILE | backend/scripts/bootstrap_firebase_staff.py (create new) |
| 1 | Script entry point with argparse. Add --dry-run flag. |
| 2 | Connect to DB using DATABASE_URL from .env (use python-dotenv). Query: SELECT id, email, full_name, role FROM users WHERE auth_uid IS NULL AND role != 'citizen' AND email IS NOT NULL. |
| 3 | For each user (unless --dry-run): call firebase_admin.auth.create_user(email, password='PSCrm@2025', display_name=full_name, email_verified=False). Catch EmailAlreadyExistsError: call get_user_by_email instead. |
| 4 | UPDATE users SET auth_uid = firebase_uid WHERE id = user.id. Print progress per user. |
| 5 | Print totals at end: provisioned/skipped/errors. --dry-run prints what would happen without making Firebase calls. |

## PHASE 3 — Frontend API Client (Step 18)

| STEP 18 · F0 Add 12 new functions to adminApi.js |  |
| --- | --- |
| FILE | frontend/src/api/adminApi.js |
| 1 | Add these exports alongside existing ones (do NOT remove anything existing): |
| 2 | fetchInfraNodes: GET /admin/infra-nodes with params |
| 3 | fetchInfraNodeMap: GET /infra/nodes/map with params |
| 4 | fetchCriticalAlerts: GET /admin/critical-alerts with params |
| 5 | fetchTenders: GET /admin/tenders with params |
| 6 | createTender: POST /admin/tenders with body |
| 7 | approveTender: POST /admin/tenders/{id}/approve with body |
| 8 | rejectTender: POST /admin/tenders/{id}/reject with body |
| 9 | fetchLowConfidenceQueue: GET /admin/complaints/low-confidence with params |
| 10 | fetchJurisdictions: GET /admin/jurisdictions — no params |
| 11 | fetchNodeHistory: GET /infra/nodes/{id}/history |
| 12 | fetchNodeRepeatIssues: GET /infra/nodes/{id}/repeat-issues |
| 13 | saveWorkflowLearning: POST /admin/workflows/{id}/save-learning with body {edit_reason, edited_steps} |

## PHASE 4 — Shared Components (Steps 19–23)

Build each component in a separate Codex session. All go in frontend/src/components/.

| STEP 19 · F1-a Build InfraNodeCard + NodeHealthBar + LowConfidenceTag |  |
| --- | --- |
| FILE | frontend/src/components/ (3 new files) |
| 1 | InfraNodeCard.jsx: Props: node (object), onSelect (callback). Show: infra type icon (use Material Symbols mapped by infra_type_code), status badge (operational=green, damaged=red, under_repair=yellow Tailwind colors), complaint count, jurisdiction_name, repeat risk warning (orange exclamation if is_repeat_risk), NodeHealthBar. On click: call onSelect(node). |
| 2 | NodeHealthBar.jsx: Props: score (0-10). A horizontal div with relative/absolute positioning. Width = (score/10)*100%. Color: score<=3 bg-red-500, score<=6 bg-amber-400, else bg-emerald-500. Show numeric score label on the right. |
| 3 | LowConfidenceTag.jsx: Props: none. A small inline badge: red background, white text 'Needs Routing', with a material symbol 'alt_route' icon before text. Render as a <span> with Tailwind. |

| STEP 20 · F1-b Build CriticalAlertBadge + SurveyAutoTriggerBanner |  |
| --- | --- |
| FILE | frontend/src/components/ (2 new files) |
| 1 | CriticalAlertBadge.jsx: Props: alert (object), onView (callback). Red-bordered card showing: infra_type_name, days_since_resolution in bold red, liable_contractor name (or 'No contractor — manual action required' if null), new_complaint_number, priority badge. Footer button 'View Node' calls onView(alert.node_id). |
| 2 | SurveyAutoTriggerBanner.jsx: Props: surveyCount (int), onNavigate (callback). A yellow dismissable banner (bg-amber-50 border-amber-300). Shows bell icon + '{surveyCount} survey(s) awaiting your response'. 'Fill Survey' button calls onNavigate(). X button dismisses the banner (local useState). Render nothing if surveyCount is 0. |

| STEP 21 · F1-c Build MapboxInfraLayer — GeoJSON infra nodes on Mapbox |  |
| --- | --- |
| FILE | frontend/src/components/MapboxInfraLayer.jsx (new) |
| 1 | Import: Map, Source, Layer, Popup, NavigationControl from react-map-gl. Accept props: nodes (GeoJSON FeatureCollection from /infra/nodes/map), onNodeClick (callback), filterStatus (optional), filterInfraType (optional). |
| 2 | Render the Map with 3D buildings layer (id: '3d-buildings', type: fill-extrusion, source: composite, source-layer: building, filter: ['==','extrude','true'], fill-extrusion-color interpolated by height, fill-extrusion-height: ['get','height'], opacity 0.6, minzoom 12). |
| 3 | Render a Source with id='infra-nodes' type='geojson' data={nodes}. Add a Layer for circle markers. Circle color: match on status: operational=#10b981, damaged=#ef4444, under_repair=#f59e0b, default=#6b7280. Circle radius: use a step expression based on total_complaint_count: [1-5]=6, [6-20]=9, [20+]=13. |
| 4 | On hover over a circle: show a Popup with InfraNodeCard (import it). Use onMouseEnter/onMouseLeave events on the layer via map.on('mouseenter', 'infra-nodes', ...). Store hovered feature in useState. |
| 5 | On click over a circle: call onNodeClick(feature.properties.id). Also change cursor to pointer on hover. |
| 6 | The Map initialViewState should default to Delhi (lng: 77.209, lat: 28.6139, zoom: 11, pitch: 45, bearing: -10). Accept mapboxToken from import.meta.env.VITE_MAPBOX_TOKEN. |

| STEP 22 · F1-d Build WorkflowRecommendationPanel + TaskUpdateModal |  |
| --- | --- |
| FILE | frontend/src/components/ (2 new files) |
| 1 | WorkflowRecommendationPanel.jsx: Props: suggestions (array), onSelect (callback with template_id, version_id), onEditAndSelect (callback). Show top 3 as cards. Each card: template name bold, situation_summary in gray, steps_count + times_used badges, 'Use This' button (calls onSelect) and 'Edit Before Using' button (calls onEditAndSelect). If suggestions is empty, show 'No workflow suggestions available — create a custom workflow.' |
| 2 | TaskUpdateModal.jsx: Props: task (object), isOpen (bool), onClose (callback), onSubmit (callback with FormData). A modal overlay (fixed inset-0 bg-black/50 z-50). Inside: a 3-tab interface. Tab 1 'Before Photo': file input + camera icon button + image preview. Tab 2 'Progress Note': textarea for notes + optional photo upload. Tab 3 'Complete': after photo upload + completion notes + confirm button. Each tab submit calls onSubmit(formData) with the appropriate update_type field ('before_photo', 'progress', 'completion'). Show existing task photos in a thumbnail strip at the top. |

| STEP 23 · F1-e Build TenderApprovalCard |  |
| --- | --- |
| FILE | frontend/src/components/TenderApprovalCard.jsx (new) |
| 1 | Props: tender (object), userRole (string), onApprove (callback), onReject (callback). |
| 2 | Show: tender_number in monospace, title bold, estimated_cost formatted as ₹X,XX,XXX, submitted_by name, dept_name, created_at date. |
| 3 | Status chain: a horizontal flow of 3 steps: Submitted → Admin Approved → Super Admin Approved. Each step is a circle with checkmark if done or number if pending. Color green if done, blue if current, gray if pending. |
| 4 | Approve/Reject buttons: only show if the user role has the next required action. Admin sees buttons when status='submitted'. Super Admin sees buttons when status='admin_approved'. Reject always requires a reason — show an inline textarea that appears when Reject is clicked. Confirm reject only when reason is typed. |

## PHASE 5 — New Pages (Steps 24–25)

| STEP 24 · F6 Build WorkerPortalPage — mobile-first task management |  |
| --- | --- |
| FILE | frontend/src/pages/WorkerPortalPage.jsx (new) |
| 1 | Max width: max-w-md mx-auto (mobile-first layout). Import: fetchMyTasks, fetchTaskDetail, submitTaskUpdate from api/workerApi.js (create this file if not exists with these 3 functions). |
| 2 | Header bar: worker name from localStorage auth_user, current task count badge (from tasks length), notification bell navigating to /notifications. |
| 3 | SurveyAutoTriggerBanner at top: fetch GET /surveys/user/my (via client.get), if pending surveys > 0 show the banner with onNavigate going to /survey/{surveys[0].id}. |
| 4 | My Tasks section: tabs All / Pending / In Progress / Completed. Task cards: task_number, complaint title, infra type icon (use material symbols), address_text, priority badge (color coded), due_date, status. Click → show Task Detail inline (no route change — use useState for selected task). |
| 5 | Task Detail: task description, complaint summary, small inline Mapbox map centered on complaint location (use VITE_MAPBOX_TOKEN), before photos grid (2 cols), after photos grid, progress notes as a timeline. Action buttons at bottom: 'Upload Before Photo', 'Log Progress', 'Upload After Photo + Complete' — each opens TaskUpdateModal. On submit: call submitTaskUpdate(task.id, formData). On success: refetch task detail. |
| 6 | Completed tab: side-by-side before/after photo comparison (two columns of thumbnails). |

| STEP 25 · F7 Build InfraNodeDetailPage |  |
| --- | --- |
| FILE | frontend/src/pages/InfraNodeDetailPage.jsx (new) |
| 1 | Route: /admin/infra-nodes/:nodeId. Import: fetchNodeHistory, fetchNodeRepeatIssues, fetchInfraNodeSummary, fetchInfraNodeAiSummary from adminApi.js. Import: MapboxInfraLayer, NodeHealthBar, CriticalAlertBadge from components. |
| 2 | Header: node name (from history), infra type name, status badge, NodeHealthBar for health_score, jurisdiction_name. Back button navigating to /dashboard. |
| 3 | Section 1 — Repeat Risk Banner: call fetchNodeRepeatIssues on mount. If is_within_warranty=true: prominent red banner showing '⚠️ Warranty Active — {liable_contractor.company_name} is liable for free repair. Repaired {gap_days} days ago ({warranty_years}-year warranty).' |
| 4 | Section 2 — Complaint Timeline: call fetchNodeHistory. Vertical timeline list. Each item: complaint_number (monospace), title, status badge, priority badge, resolution date, assigned_contractor company_name and assigned_worker name. |
| 5 | Section 3 — Active Workflow: if any workflow_instance in history has status='in_progress', show a step progress bar. Each step: name, department, color-coded status dot (completed=green, in_progress=yellow, pending=gray). |
| 6 | Section 4 — AI Analysis: collapsed by default with 'Load AI Analysis' button. On click: call fetchInfraNodeAiSummary(nodeId). Show major_themes as chips, criticality_assessment text, recommended_action card, estimated_severity badge. Show spinner while loading. |
| 7 | Section 5 — Map: small Mapbox map (h-64) centered on node location from history data. Show a single marker for the node. Show nearby nodes as small gray dots from fetchInfraNodeMap filtered by proximity if available. |

## PHASE 6 — Citizen Page Enhancements (Step 26)

| STEP 26 · F2 Enhance ComplaintStatusPage + NotificationsPage |  |
| --- | --- |
| FILE | existing pages — enhance, do not rewrite from scratch |
| 1 | ComplaintStatusPage.jsx — Add a 'View on Map' button below the Actions section. When clicked, show a small collapsible Mapbox map (max-h-64) centered on complaint.lat/complaint.lng with a single red pin. Import Map and Marker from react-map-gl. Hide if complaint has no lat/lng. |
| 2 | ComplaintStatusPage.jsx — Add infra node card: if complaint has infra_node_id, fetch GET /admin/infra-nodes/{infra_node_id}/summary and show a card below the Description section: infra type icon, node status badge, open complaints count, jurisdiction name, and a 'View Infrastructure' link to /admin/infra-nodes/{infra_node_id}. Only show for official/admin/super_admin roles (check localStorage role). |
| 3 | NotificationsPage.jsx — The 'Pending Surveys' section already pulls from /surveys/user/my. Improve it: add a count badge to the Surveys tab showing number of pending surveys. If the user has pending surveys, show a yellow banner at the top of the notifications list (outside the filter tabs) with the SurveyAutoTriggerBanner component. Pass count from surveyRes.data.filter(s => s.status === 'pending').length. |

## PHASE 7 — Dashboard Pages (Steps 27–29)

These are the largest Codex tasks. Each should be a separate session. Provide Codex with the full component list (imported from steps 19-23) in context.

| STEP 27 · F3 Build OfficialDashboardPage — 6 tabs |  |
| --- | --- |
| FILE | frontend/src/pages/admin/OfficialDashboardPage.jsx |
| 1 | Check if this file already exists. If yes, audit it against the spec below and patch gaps. If no, create fresh. |
| 2 | Structure: sticky KPI bar at top (total, open, critical, needs_workflow, repeat counts from fetchAdminKPI(), refresh every 60s). Below: 6-tab horizontal tab bar with tab content panel. |
| 3 | Tab 1 MAP (default): full-height MapboxInfraLayer. Data: fetchInfraNodeMap(). Filter controls: infra type dropdown, status dropdown, repeat-risk checkbox. On node click: open a right-side slide-over drawer (fixed right-0 w-96 bg-white shadow-xl) showing InfraNodeCard + 'View Full Details' button navigating to /admin/infra-nodes/{id}. |
| 4 | Tab 2 COMPLAINT QUEUE: paginated table from fetchComplaintQueue(). Columns: number, title, infra type, jurisdiction, priority badge, status badge, repeat indicator (red ! if is_repeat_complaint), age in days, actions dropdown (View, Assign Workflow, Reroute). Filter bar above table: status select, priority select, infra type select, 'Needs Workflow' toggle. Each row: show LowConfidenceTag if mapping_confidence is null. Reroute button opens a modal with fetchDepartments() multi-select + reason textarea + submit calling rerouteComplaint. |
| 5 | Tab 3 LOW CONFIDENCE: table from fetchLowConfidenceQueue(). Same columns. Each row: prominent 'Route Now' button opening a drawer with complaint description, AI suggested departments (agent_suggested_dept_ids), searchable department selector (from fetchDepartments()), reason textarea (required), Submit button calling rerouteComplaint(id, {new_dept_ids, reason}). |
| 6 | Tab 4 TASKS: table from fetchAdminTaskList(). Columns: task number, title, assigned worker/contractor name, status, priority, due date, progress photos count, View action. Status filter tabs at top. |
| 7 | Tab 5 CRITICAL ALERTS: grid of CriticalAlertBadge components from fetchCriticalAlerts(). Top summary line: '{n} nodes with warranty breach complaints'. Each card's onView navigates to /admin/infra-nodes/{node_id}. |
| 8 | Tab 6 WORKFLOW RECOMMENDATIONS: fetch complaint queue with needs_workflow=true (needs_workflow param). For each complaint: show complaint card + WorkflowRecommendationPanel (from fetchWorkflowSuggestions(complaint.id)). onSelect calls approveWorkflow. onEditAndSelect opens an inline step editor (draggable list of steps using useState). On approve: call approveWorkflow. On edited approve: call saveWorkflowLearning then approveWorkflow. |
| 9 | Floating CRMAgentChat button (bottom-right, already built). Just import and render. |

| STEP 28 · F4 Build AdminDashboardPage — 5 tabs |  |
| --- | --- |
| FILE | frontend/src/pages/admin/AdminDashboardPage.jsx |
| 1 | Check if this file already exists. If yes, patch. If no, create fresh. |
| 2 | Tab 1 OVERVIEW: 4-col KPI card grid (total_complaints, open, critical, resolved from fetchAdminKPI()). Department performance table (dept_breakdown from KPI). Worker leaderboard (from fetchAvailableWorkers() sorted by performance_score desc, show top 5). |
| 3 | Tab 2 MAP: MapboxInfraLayer scoped to admin's department. Show department name as a filter label. Same interaction as official map tab. |
| 4 | Tab 3 TENDER APPROVALS: grid of TenderApprovalCard from fetchTenders({status: 'submitted'}) for admin role. onApprove calls approveTender. onReject calls rejectTender. After action, remove card from list and show a toast. |
| 5 | Tab 4 STAFF: table of officials/workers/contractors from fetchStaffUsers(). Filter by role select. Columns: name, role badge, department, jurisdiction, active tasks count (from task data if available — show '—' if not), Firebase auth status dot (green if has auth_uid in the response, red if not). Edit button opens a drawer with update form using fetchJurisdictions() for jurisdiction select. |
| 6 | Tab 5 CRITICAL ALERTS: same CriticalAlertBadge grid as official but dept-scoped. |
| 7 | Floating CRMAgentChat button. |

| STEP 29 · F5 Build SuperAdminDashboardPage — 6 tabs |  |
| --- | --- |
| FILE | frontend/src/pages/SuperAdminDashboardPage.jsx (new) |
| 1 | Tab 1 CITY OVERVIEW: city-wide KPI cards. Department breakdown bar chart using recharts (BarChart, XAxis, YAxis, Bar — x-axis=dept_name, bars for complaints and tasks_done). Top infra types as a PieChart from recharts. |
| 2 | Tab 2 MAP: city-wide MapboxInfraLayer. Department filter dropdown (all departments from fetchDepartments()). Pass filtered data to the map layer. |
| 3 | Tab 3 TENDER FINAL APPROVALS: fetchTenders({status: 'admin_approved'}). Only super_admin sees this. TenderApprovalCard grid. Approval updates status to super_admin_approved. Rejection requires reason. |
| 4 | Tab 4 CRITICAL ALERTS: city-wide CriticalAlertBadge grid. Export button: on click, convert alerts array to CSV string and trigger a download via a blob URL. Fields: node_id, infra_type_name, jurisdiction_name, days_since_resolution, liable_contractor, new_complaint_number. |
| 5 | Tab 5 STAFF MANAGEMENT: full city-wide staff list from fetchStaffUsers(). 'Add Staff' button opens a modal with create form: email, full_name, role select, department_id select (from fetchDepartments()), jurisdiction_id select (from fetchJurisdictions()), phone. Submit calls createStaffUser. Deactivate button in each row calls deactivateStaffUser. |
| 6 | Tab 6 ANALYTICS: complaint resolution trend — LineChart (recharts) with last 12 months data (use KPI dept_breakdown or add a new API call if needed). SLA compliance BarChart. Survey rating trend LineChart if survey data is available from KPI. |
| 7 | Floating CRMAgentChat button. |

## PHASE 8 — Routing & Guards (Steps 30–31)

| STEP 30 · F8 Enhance UserManagementPage with JurisdictionSelector + Firebase status |  |
| --- | --- |
| FILE | frontend/src/pages/admin/UserManagementPage.jsx |
| 1 | Add a JurisdictionSelector: a standard <select> that fetches fetchJurisdictions() on mount. Store in state. Render as a searchable native select with an <input type='search'> above it that filters the options client-side using useState. |
| 2 | In the create/edit form: when role is 'official' or 'admin', mark the jurisdiction_id field as required and show a red asterisk. When role is 'worker' or 'contractor', mark it optional. |
| 3 | In the staff table, add a 'Firebase Auth' column: if has_firebase_auth (or auth_uid present in user object) is true, show a green dot with tooltip 'Active login'. If false, show a red dot with tooltip 'No login — run bootstrap script'. |
| 4 | Show validation error message below jurisdiction field if role is official/admin and no jurisdiction is selected on form submit. |

| STEP 31 · F9 Update App.jsx routes + SideNav worker route |  |
| --- | --- |
| FILE | frontend/src/App.jsx + frontend/src/components/SideNav.jsx |
| 1 | In App.jsx, add these new routes: /admin/infra-nodes/:nodeId → InfraNodeDetailPage (guard: official/admin/super_admin). /worker → WorkerPortalPage (guard: worker/contractor). /super-admin → SuperAdminDashboardPage (guard: super_admin). Import all three pages at the top of App.jsx. |
| 2 | In RoleBasedDashboard(): worker/contractor should return <WorkerPortalPage /> instead of <WorkerDashboardPage /> OR redirect to /worker. |
| 3 | In SideNav.jsx: update WORKER_NAV to change the to field from '/dashboard' to '/worker'. Add a new item: { to: '/worker', icon: 'assignment', label: 'My Tasks' }. |
| 4 | Update the ProtectedRoute redirect logic: citizens → /dashboard, workers/contractors → /worker, officials → /dashboard, admins → /dashboard, super_admin → /super-admin. |

## PHASE 9 — Hardening (Steps 32–34)

| STEP 32 · H1 Tailwind class cleanup |  |
| --- | --- |
| FILE | frontend/ (run command) |
| 1 | Run: npx @tailwindcss/upgrade in the frontend directory. |
| 2 | Replace all flagged deprecated classes: flex-shrink-0 → shrink-0, overflow-ellipsis → text-ellipsis. |
| 3 | Fix any arbitrary value warnings in the output. |
| 4 | Run the dev server and verify there are no Tailwind console warnings. |

| STEP 33 · H2 Add startup schema compatibility check |  |
| --- | --- |
| FILE | backend/main.py |
| 1 | Add a @app.on_event('startup') async handler. |
| 2 | In the handler, get a DB session and run: SELECT 1 FROM complaints LIMIT 0; SELECT 1 FROM infra_nodes LIMIT 0; SELECT 1 FROM tasks LIMIT 0; SELECT 1 FROM workflow_instances LIMIT 0. |
| 3 | If any of these raise a ProgrammingError or OperationalError, log a CRITICAL error message with the exception and call sys.exit(1) to prevent a broken server from accepting requests. |
| 4 | If all pass, log INFO: 'Schema compatibility check passed'. |

| STEP 34 · H3 Nightly embedding backfill script |  |
| --- | --- |
| FILE | backend/scripts/backfill_embeddings.py (create new) |
| 1 | Load DATABASE_URL from .env using python-dotenv. Connect to DB. |
| 2 | Query: SELECT c.id, c.translated_description FROM complaints c LEFT JOIN complaint_embeddings ce ON ce.complaint_id = c.id WHERE ce.complaint_id IS NULL AND c.is_deleted = FALSE AND c.translated_description IS NOT NULL LIMIT 100. |
| 3 | For each complaint: call the existing create_complaint_embeddings() service (import from the appropriate service module). INSERT into complaint_embeddings. Print progress. |
| 4 | At the end, print total processed. This script is designed to be run via Cloud Scheduler or cron — no daemon loop needed. |

# SECTION 5 · QUICK REFERENCE

## API Endpoints — Complete Mapping

| Endpoint | Status | Frontend Consumer |
| --- | --- | --- |
| GET /auth/me | ✅ | ProfilePage, TopBar, all route guards |
| POST /auth/login, /signup | ✅ | LoginPage, SignupPage |
| GET /complaints | ✅ | MyComplaintsPage |
| POST /complaints/ingest | ✅ | SubmitComplaintPage |
| GET /complaints/all | ✅ | PublicMapPage |
| GET /complaints/:id | ✅ | ComplaintStatusPage |
| GET /complaints/:id/history | ✅ | ComplaintStatusPage |
| GET /surveys/:id | ✅ | SurveyPage |
| POST /surveys/:id/submit | ✅ | SurveyPage |
| GET /surveys/user/my | ✅ | NotificationsPage, WorkerPortalPage |
| GET /admin/dashboard/kpi | ✅ | All dashboards (KPI bar) |
| GET /admin/complaints/queue | 🔴 Bug (fixing step 1) | OfficialDashboard Tab 2 |
| GET /admin/complaints/low-confidence | 🚫 Step 11 | OfficialDashboard Tab 3 |
| GET /admin/critical-alerts | 🚫 Step 9 | All dashboards Tab 5 |
| GET /admin/tenders | 🚫 Step 10 | Admin Tab 3, SuperAdmin Tab 3 |
| POST /admin/tenders | 🚫 Step 10 | OfficialDashboard (create tender) |
| POST /admin/tenders/:id/approve | 🚫 Step 10 | TenderApprovalCard |
| POST /admin/tenders/:id/reject | 🚫 Step 10 | TenderApprovalCard |
| GET /admin/jurisdictions | 🚫 Step 12 | UserMgmt, Staff form |
| GET /admin/infra-nodes (list) | 🚫 Step 8 | OfficialDashboard drawer |
| GET /admin/infra-nodes/:id/summary | ✅ | InfraNodeDetailPage Section 4 |
| GET /admin/infra-nodes/:id/ai-summary | ✅ | InfraNodeDetailPage (on demand) |
| GET /infra/nodes (paginated) | 🚫 Step 7 | Infra router (admin use) |
| GET /infra/nodes/map (GeoJSON) | 🚫 Step 7 | MapboxInfraLayer (all dashboards) |
| GET /infra/nodes/:id/history | 🚫 Step 7 | InfraNodeDetailPage |
| GET /infra/nodes/:id/repeat-issues | 🚫 Step 7 | InfraNodeDetailPage |
| POST /admin/workflows/:id/save-learning | 🚫 Step 14 | OfficialDashboard Tab 6 |
| GET /worker/tasks | ✅ | WorkerPortalPage |
| POST /worker/tasks/:id/update | ✅ | TaskUpdateModal |
| GET /pubsub/complaint-received | 🚫 Step 6 | GCP Pub/Sub push (no frontend) |

## File Creation Summary — What Codex Creates vs Edits

| File | Action | Step |
| --- | --- | --- |
| backend/routes/pubsub_router.py | CREATE | Step 6 |
| backend/routes/infra_router.py | CREATE | Step 7 |
| backend/Dockerfile | CREATE | Step 3 |
| backend/.dockerignore | CREATE | Step 3 |
| backend/scripts/bootstrap_firebase_staff.py | CREATE | Step 17 |
| backend/scripts/backfill_embeddings.py | CREATE | Step 34 |
| backend/routes/admin_router.py | EDIT (x8) | Steps 1,8–14,16 |
| backend/main.py | EDIT (x2) | Steps 2, 33 |
| backend/config.py | EDIT | Step 5 |
| backend/services/notification_service.py | EDIT | Step 4 |
| backend/routes/worker_router.py | EDIT | Step 15 |
| frontend/src/api/adminApi.js | EDIT | Step 18 |
| frontend/src/App.jsx | EDIT | Step 31 |
| frontend/src/components/SideNav.jsx | EDIT | Step 31 |
| frontend/src/pages/ComplaintStatusPage.jsx | EDIT | Step 26 |
| frontend/src/pages/NotificationsPage.jsx | EDIT | Step 26 |
| frontend/src/pages/admin/UserManagementPage.jsx | EDIT | Step 30 |
| frontend/src/components/InfraNodeCard.jsx | CREATE | Step 19 |
| frontend/src/components/NodeHealthBar.jsx | CREATE | Step 19 |
| frontend/src/components/LowConfidenceTag.jsx | CREATE | Step 19 |
| frontend/src/components/CriticalAlertBadge.jsx | CREATE | Step 20 |
| frontend/src/components/SurveyAutoTriggerBanner.jsx | CREATE | Step 20 |
| frontend/src/components/MapboxInfraLayer.jsx | CREATE | Step 21 |
| frontend/src/components/WorkflowRecommendationPanel.jsx | CREATE | Step 22 |
| frontend/src/components/TaskUpdateModal.jsx | CREATE | Step 22 |
| frontend/src/components/TenderApprovalCard.jsx | CREATE | Step 23 |
| frontend/src/pages/WorkerPortalPage.jsx | CREATE | Step 24 |
| frontend/src/pages/InfraNodeDetailPage.jsx | CREATE | Step 25 |
| frontend/src/pages/SuperAdminDashboardPage.jsx | CREATE | Step 29 |
| frontend/src/pages/admin/OfficialDashboardPage.jsx | CREATE/REWRITE | Step 27 |
| frontend/src/pages/admin/AdminDashboardPage.jsx | CREATE/REWRITE | Step 28 |

## Dependency Graph — What Blocks What

- Steps 1–6 (Phase 0) block ALL admin testing. Do these first.

- Step 7 (infra_router) must be done before Steps 21 (MapboxInfraLayer) and 25 (InfraNodeDetailPage).

- Step 18 (adminApi.js) must be done before Steps 19–31 (all frontend work).

- Steps 19–23 (components) must be done before Steps 24, 25, 27, 28, 29.

- Step 27 (OfficialDashboard) is the most complex — build after all components and APIs are ready.

- Step 31 (routing) should be done LAST in the frontend phase — after all pages exist.

PS-CRM Build Document · 34 Atomic Steps · Generated for Codex