🏗️ PS-CRM Complete Build Plan

Full Backend & Frontend — All Phases, Codex-Ready

📋 BACKEND AUDIT SUMMARY

✅ Already Exists & Working

/auth/* — complete | /stats/me — complete | /surveys/* — complete | /worker/tasks (list/detail/update) — complete | KPI, briefing, CRM chat, complaint queue (bugged), workflow suggestions/approve, reroute, infra node summary/AI summary, task assign, available workers/contractors, departments, officials, user CRUD, admin tasks list — all in admin_router.py

🔴 Bugs to Fix First

FileLineBugadmin_router.py385, 454, 533c.mapping_confidence — column does not exist in schemamain.py9allow_origins=["*"] — CORS wildcard, production risk

🟡 APIs That Are Completely Missing

These need to be created as new files or added to existing routers:

🔧 PHASE 1 — Fix Blockers (Do This First, Nothing Works Without It)

P0-1 · Fix mapping_confidence crash in admin_router.py

File: backend/routes/admin_router.py

Instructions for Codex:

In get_complaint_queue(), find the SELECT block starting at the rows = db.execute(text(f""" call. Remove c.mapping_confidence, from the SELECT list entirely. Then find the _fmt() function inside the same endpoint — remove the line d["mapping_confidence"] = float(r["mapping_confidence"]) if r["mapping_confidence"] else None and replace it with d["mapping_confidence"] = None.

In get_complaint_admin(), find the SELECT query that fetches the single complaint — remove c.mapping_confidence, from it. In the return dict below, change the mapping_confidence key to always return None for now (remove the float cast).

Add a comment above both changes: # mapping_confidence lives in agent_logs — TODO Phase 3 P3-6 adds subquery.

P0-2 · Harden CORS in main.py

File: backend/main.py

Instructions for Codex:

Replace the CORSMiddleware block. Change allow_origins=["*"] to allow_origins=["http://localhost:5173", "http://localhost:3000", os.getenv("FRONTEND_URL", "http://localhost:5173")]. Add import os at the top of the file. Keep allow_credentials=True, allow_methods=["*"], allow_headers=["*"] unchanged.

P0-3 · Create Dockerfile for Cloud Run

File: backend/Dockerfile (create new)

Instructions for Codex:

Create backend/Dockerfile with the following exact content:

FROM python:3.11-slim

WORKDIR /app

COPY requirements.txt .

RUN pip install --no-cache-dir -r requirements.txt

COPY . .

ENV PORT=8080

EXPOSE 8080

CMD ["uvicorn", "main:app", "--host", "0.0.0.0", "--port", "8080", "--workers", "2"]

Also create backend/.dockerignore:

__pycache__

*.pyc

.env

data/uploads

data/embeddings

serviceAccountKey.json

P0-4 · Create backend/routes/pubsub_router.py (new file)

Instructions for Codex:

Create backend/routes/pubsub_router.py. This file handles GCP Pub/Sub push subscription webhooks. The router prefix is /pubsub. All routes accept POST and verify a X-Goog-Resource-State or bearer token header check using settings.PUBSUB_PUSH_SECRET (add this optional field to config.py).

Implement these 4 routes — each decodes the base64 Pub/Sub message body from {"message": {"data": "<base64>"}} envelope, parses it as JSON, and logs the event to pubsub_event_log table:

POST /pubsub/complaint-received: Parse payload fields complaint_id, infra_node_id, is_repeat. If is_repeat is true, call dispatch_notification for all officials in the complaint's department with event type REPEAT_COMPLAINT_ALERT. Insert a row into pubsub_event_log with topic_name = 'ps-crm-complaints', event_type = payload['event_type'], entity_id = complaint_id, status = 'processed'.

POST /pubsub/workflow-events: Parse workflow_instance_id, event_type, step_number, total_steps. If event_type == 'WORKFLOW_STEP_COMPLETED' and step_number == total_steps // 2 (midpoint), insert a row into cloud_task_schedule with task_type = 'TRIGGER_SURVEY', workflow_instance_id = workflow_instance_id, scheduled_for = NOW() + interval 24h, status = 'scheduled'. Log to pubsub_event_log.

POST /pubsub/notifications: Parse user_id, event_type, variables, data. Call dispatch_notification(db, user_id=..., event_type=..., variables=..., data=...). Log to pubsub_event_log.

POST /pubsub/surveys: Parse complaint_id, survey_type, workflow_instance_id. Look up the complaint's citizen_id. Get the template id using _get_template_id(db, survey_type). Insert into survey_instances with status='pending', expires_at = NOW() + 7 days, triggered_by = 'agent'. Dispatch notification with event MIDWAY_SURVEY or COMPLAINT_RESOLVED. Log to pubsub_event_log.

Register this router in main.py by importing it and calling app.include_router(pubsub_router.router).

🗺️ PHASE 2 — Missing Core APIs (Backend)

P1-1 · Create backend/routes/infra_router.py (new file)

This handles all infra-node-first operations.

Instructions for Codex:

Create backend/routes/infra_router.py with prefix /infra. Import get_db, get_current_user, TokenData, text, Session, APIRouter, Depends, Query, HTTPException, UUID from standard locations.

GET /infra/nodes — paginated infra node list, dept-scoped:

Parameters: dept_id (optional UUID), jurisdiction_id (optional UUID), status (optional str), infra_type_code (optional str), has_repeat (optional bool), limit int=50, offset int=0. Require official/admin/super_admin.

Query infra_nodes n JOIN infra_types it ON it.id=n.infra_type_id LEFT JOIN jurisdictions j ON j.id=n.jurisdiction_id. Scope by user's city_id. If has_repeat=True, add WHERE n.last_resolved_at IS NOT NULL AND NOW() - n.last_resolved_at < (it.repeat_alert_years || ' years')::INTERVAL. Return: id, status, infra_type_name, infra_type_code, jurisdiction_name, total_complaint_count, total_resolved_count, last_resolved_at, lat/lng, health_score (from latest asset_health_logs via subquery), open_complaint_count (COUNT of complaints with status not in resolved/closed/rejected).

GET /infra/nodes/map — GeoJSON FeatureCollection for Mapbox:

Same scoping as above but no pagination. Return a GeoJSON FeatureCollection where each Feature has geometry {type: "Point", coordinates: [lng, lat]} and properties: id, status, infra_type_code, infra_type_name, total_complaint_count, open_complaint_count, is_repeat_risk (bool), health_score. This is what the Mapbox layer renders — NOT the complaints feed.

GET /infra/nodes/{node_id}/history — full resolution history:

Return the node's full complaint timeline: each complaint with complaint_number, title, status, priority, created_at, resolved_at, is_repeat_complaint, assigned_contractor (company_name from contractors joined via tasks), assigned_worker (full_name). Also return all past workflow_instances for this node with their status and completion date.

GET /infra/nodes/{node_id}/repeat-issues — warranty breach analysis:

Return: is_within_warranty: bool, last_resolved_at, gap_days, warranty_years (from infra_types.repeat_alert_years), last_contractor: {id, company_name, registration_number} (from contractors table joined via the last task that was assigned to a contractor for this node), repeat_complaint_count (total complaints after last resolution). Call fn_check_repeat_complaint(node_id) via SELECT * FROM fn_check_repeat_complaint(CAST(:nid AS uuid)).

POST /infra/nodes/create-or-match — manual node creation or matching:

Body: lat, lng, infra_type_id, city_id, name. Call SELECT * FROM fn_find_infra_node_for_cluster(ST_SetSRID(ST_MakePoint(:lng,:lat),4326)::geometry, :infra_type_id::uuid, :city_id::uuid). If a match is returned, return {matched: true, node_id: ...}. If no match, INSERT into infra_nodes and return {matched: false, node_id: new_id}. Require official/admin/super_admin.

Register this router in main.py.

P1-2 · Add Critical Alerts API to admin_router.py

Instructions for Codex:

In backend/routes/admin_router.py, add a new route after the infra node AI summary endpoint:

GET /admin/critical-alerts:

Parameters: limit=50, offset=0. Require official/admin/super_admin. Use _get_user_scope for city/dept scoping.

This endpoint returns infra nodes that had a complaint filed within their repeat_alert_years window after last resolution AND where the last resolution was done by a contractor. Query:

sqlSELECT

n.id AS node_id,

n.status AS node_status,

n.last_resolved_at,

n.total_complaint_count,

it.name AS infra_type_name,

it.repeat_alert_years,

EXTRACT(DAY FROM NOW() - n.last_resolved_at)::int AS days_since_resolution,

j.name AS jurisdiction_name,

ST_Y(n.location::geometry) AS lat,

ST_X(n.location::geometry) AS lng,

co.company_name AS liable_contractor,

co.id AS contractor_id,

co.registration_number,

c_new.id AS new_complaint_id,

c_new.complaint_number,

c_new.created_at AS new_complaint_at,

c_new.priority

FROM infra_nodes n

JOIN infra_types it ON it.id = n.infra_type_id

LEFT JOIN jurisdictions j ON j.id = n.jurisdiction_id

JOIN complaints c_new ON c_new.infra_node_id = n.id

AND c_new.is_repeat_complaint = TRUE

AND c_new.status NOT IN ('resolved','closed','rejected')

AND c_new.is_deleted = FALSE

LEFT JOIN LATERAL (

SELECT t.assigned_contractor_id FROM tasks t

WHERE t.complaint_id IN (

SELECT id FROM complaints WHERE infra_node_id = n.id AND status IN ('resolved','closed')

ORDER BY resolved_at DESC LIMIT 1

) AND t.assigned_contractor_id IS NOT NULL LIMIT 1

) last_task ON TRUE

LEFT JOIN contractors co ON co.id = last_task.assigned_contractor_id

WHERE n.last_resolved_at IS NOT NULL

AND NOW() - n.last_resolved_at < (it.repeat_alert_years || ' years')::INTERVAL

AND n.city_id = CAST(:city_id AS uuid)

AND n.is_deleted = FALSE

ORDER BY c_new.created_at DESC

LIMIT :limit OFFSET :offset

Pass city_id from scope. Return the full list with all fields. Add "liable_contractor_flag": co.id IS NOT NULL to each item.

P1-3 · Add Tender APIs to admin_router.py

Instructions for Codex:

In backend/routes/admin_router.py, add these tender routes. The tenders table exists in the schema with columns: id, tender_number, task_id, title, description, scope_of_work, estimated_cost, status (draft/submitted/admin_approved/super_admin_approved/rejected/cancelled), submitted_by, admin_approved_by, admin_approved_at, super_admin_approved_by, super_admin_approved_at, rejection_reason, city_id, department_id, created_at, updated_at.

GET /admin/tenders: Filter by status (optional), dept_id (optional). Use role scoping — admin sees their dept, super_admin sees all city tenders. Return list with all fields plus task_title from tasks join, submitter_name from users join, dept_name from departments join.

POST /admin/tenders: Body: task_id, title, description, scope_of_work, estimated_cost. Require official. Generate tender_number via fn_generate_tender_number(:city_code) (get city_code from cities table). Set status = 'submitted', submitted_by = current_user.user_id. Publish event to domain_events with event_type = 'TENDER_SUBMITTED'.

POST /admin/tenders/{tender_id}/approve: Body: reason (optional). Check role: if admin, set admin_approved_by, admin_approved_at, status = 'admin_approved'. If super_admin, check that status == 'admin_approved' first (raise 400 if not), then set super_admin_approved_by, super_admin_approved_at, status = 'super_admin_approved'. Log to domain_events.

POST /admin/tenders/{tender_id}/reject: Body: reason (required). Allow admin or super_admin. Set status = 'rejected', rejection_reason = body.reason. Log to domain_events. Notify the submitted_by user with a new TENDER_REJECTED notification template (add to notification_service.py's TEMPLATES dict).

P1-4 · Add Low-Confidence Queue to admin_router.py

Instructions for Codex:

In backend/routes/admin_router.py, add:

GET /admin/complaints/low-confidence: Parameters: limit=50, offset=0. Require official/admin/super_admin. Use scope.

This returns complaints where agent_suggested_dept_ids = '{}' (empty array, meaning no department was confidently mapped) OR where the complaint status is 'received' or 'mapped' AND workflow_instance_id IS NULL AND created more than 2 hours ago. These are complaints that need manual routing.

Query: WHERE (c.agent_suggested_dept_ids = '{}' OR array_length(c.agent_suggested_dept_ids,1) IS NULL) AND c.status IN ('received','mapped') AND c.workflow_instance_id IS NULL AND c.is_deleted=FALSE AND c.created_at < NOW() - INTERVAL '2 hours'. Apply city/dept scope. Return same fields as complaint queue.

P1-5 · Add Jurisdiction List to admin_router.py

Instructions for Codex:

In backend/routes/admin_router.py, add:

GET /admin/jurisdictions: No auth restriction beyond being logged in as any admin role. Query SELECT id, name, code, city_id FROM jurisdictions WHERE city_id = CAST(:city_id AS uuid) ORDER BY name. Get city_id from _get_user_scope. Return list of {id, name, code}.

P1-6 · Wire Area Notification on Task Assignment

Instructions for Codex:

In backend/routes/admin_router.py, find the task assign endpoint (POST /admin/tasks/{task_id}/assign). After the task assignment db.commit() succeeds, add the following block:

python# Notify citizens within 500m of the infra node

try:

node_location = db.execute(text("""

SELECT c.location FROM tasks t

JOIN complaints c ON c.id = t.complaint_id

WHERE t.id = CAST(:tid AS uuid) LIMIT 1

"""), {"tid": str(task_id)}).scalar()

if node_location:

subscribers = db.execute(text("""

SELECT user_id FROM fn_get_area_subscribers(

CAST(:loc AS geometry), 500

)

"""), {"loc": node_location}).mappings().all()

for sub in subscribers:

dispatch_notification(

db, user_id=str(sub["user_id"]),

event_type="WORKFLOW_STARTED",

variables={"number": task_number, "eta": "as per schedule"},

data={"task_id": str(task_id), "complaint_id": str(complaint_id)}

)

except Exception as e:

logger.warning("Area notification failed: %s", e)

Retrieve task_number and complaint_id from the task record before this block.

P1-7 · Add Workflow Learning Save Endpoint

Instructions for Codex:

In backend/routes/admin_router.py, add:

POST /admin/workflows/{workflow_instance_id}/save-learning: Body: edit_reason: str, edited_steps: List[Dict]. Require official/admin.

This is called when an official edits a workflow before approving it. It does:

Fetch the workflow instance and its template.

Create a new workflow_template_versions row with is_active=True, is_latest_version=True, previous_version_id = current version id, version = current_version + 1.

For each step in edited_steps, insert into workflow_template_steps linked to the new version.

Store context in the new version: set situation_summary = edit_reason.

Increment workflow_templates.times_used by 1, set last_used_at = NOW().

Append the complaint_id(s) linked to this workflow_instance to workflow_templates.source_complaint_ids.

Return {saved: true, new_version_id: ..., version_number: ...}.

P1-8 · Add GET /admin/infra-nodes (List) to admin_router.py

Instructions for Codex:

In backend/routes/admin_router.py, add a new endpoint BEFORE the existing /admin/infra-nodes/{node_id}/summary:

GET /admin/infra-nodes: Parameters: dept_id (optional), status (optional), infra_type_code (optional), has_repeat_risk (bool optional), limit=50, offset=0. Require ADMIN_ROLES.

Query infra_nodes scoped by user's city_id. JOIN infra_types, jurisdictions. If has_repeat_risk=True, filter: n.last_resolved_at IS NOT NULL AND NOW()-n.last_resolved_at < (it.repeat_alert_years||' years')::INTERVAL. Include open_complaint_count as subquery: (SELECT COUNT(*) FROM complaints WHERE infra_node_id=n.id AND status NOT IN ('resolved','closed','rejected') AND is_deleted=FALSE). Return paginated list.

🤖 PHASE 3 — Agentic Automation (Backend)

P2-1 · Survey Auto-Trigger from Workflow Step Completion

Instructions for Codex:

In backend/routes/worker_router.py, find the update_task endpoint. In the complete block, after db.commit(), add:

python# Auto-trigger end-of-work survey via pubsub

try:

from services.pubsub_service import publish_event

if task["workflow_step_instance_id"]:

publish_event("ps-crm-surveys", {

"event_type": "TRIGGER_END_SURVEY",

"complaint_id": str(task["complaint_id"]),

"workflow_instance_id": str(task["workflow_step_instance_id"]),

"survey_type": "completion"

})

except Exception as e:

logger.warning("Survey trigger publish failed: %s", e)

Also in the Pub/Sub workflow-events handler (pubsub_router.py built in P0-4): when step_number == total_steps // 2, also publish to ps-crm-surveys topic with survey_type = 'midway'.

P2-2 · Add mapping_confidence via Agent Logs subquery (optional enhancement)

Instructions for Codex:

In backend/routes/admin_router.py, in both get_complaint_queue() and get_complaint_admin(), replace the NULL placeholder for mapping_confidence with this subquery added to the SELECT:

sql(SELECT (payload->>'confidence')::float

FROM agent_logs

WHERE entity_id = c.id AND event_type = 'DEPT_MAPPED'

ORDER BY created_at DESC LIMIT 1) AS mapping_confidence

This reads confidence from agent_logs where event_type is DEPT_MAPPED and entity_id matches the complaint id. Update the _fmt function to parse this float value.

P2-3 · Firebase Staff Bootstrap Script

Instructions for Codex:

Create backend/scripts/bootstrap_firebase_staff.py. This is a one-time migration script.

It does: connect to the DB using DATABASE_URL from .env. Query SELECT id, email, full_name, role FROM users WHERE auth_uid IS NULL AND role != 'citizen' AND email IS NOT NULL. For each user, call firebase_admin.auth.create_user(email=..., password='PSCrm@2025', display_name=..., email_verified=False). Catch EmailAlreadyExistsError and instead call get_user_by_email. Update users SET auth_uid = firebase_uid WHERE id = user.id. Print progress. At the end, print total provisioned.

Add a --dry-run flag that prints what would be done without making Firebase calls.

🎨 PHASE 4 — Frontend Build Plan

Frontend Architecture (Confirmed from README)

frontend/src/

api/          → authApi.js, complaintsApi.js, adminApi.js, workerApi.js

surveyApi.js, infraApi.js (new), tenderApi.js (new), alertsApi.js (new)

components/   → shared UI components

pages/        → one file per page/portal

hooks/        → useAuth, useMap, useRealtime

contexts/     → AuthContext

F0 · API Client Additions (add to existing files)

Instructions for Codex:

In frontend/src/api/adminApi.js, add the following new functions alongside existing ones:

jsexport const fetchInfraNodes = (params) => client.get('/admin/infra-nodes', { params })

export const fetchInfraNodeMap = (params) => client.get('/infra/nodes/map', { params })

export const fetchCriticalAlerts = (params) => client.get('/admin/critical-alerts', { params })

export const fetchTenders = (params) => client.get('/admin/tenders', { params })

export const createTender = (body) => client.post('/admin/tenders', body)

export const approveTender = (id, body) => client.post(`/admin/tenders/${id}/approve`, body)

export const rejectTender = (id, body) => client.post(`/admin/tenders/${id}/reject`, body)

export const fetchLowConfidenceQueue = (params) => client.get('/admin/complaints/low-confidence', { params })

export const fetchJurisdictions = () => client.get('/admin/jurisdictions')

export const fetchNodeHistory = (id) => client.get(`/infra/nodes/${id}/history`)

export const fetchNodeRepeatIssues = (id) => client.get(`/infra/nodes/${id}/repeat-issues`)

Create frontend/src/api/workerApi.js if it doesn't exist with:

jsexport const fetchMyTasks = (params) => client.get('/worker/tasks', { params })

export const fetchTaskDetail = (id) => client.get(`/worker/tasks/${id}`)

export const submitTaskUpdate = (id, formData) => client.post(`/worker/tasks/${id}/update`, formData, {

headers: { 'Content-Type': 'multipart/form-data' }

})

F1 · Shared Components to Build

Instructions for Codex — build each as a standalone file in frontend/src/components/:

InfraNodeCard.jsx: Props: node object. Displays: infra type icon (colored by status), node status badge (operational=green, damaged=red, under_repair=yellow), complaint count, jurisdiction name, repeat risk warning (if is_repeat_risk), health score bar. Clicking triggers onSelect(node) callback.

CriticalAlertBadge.jsx: Props: alert object. Red card showing: node type, days since last resolution, liable contractor name, new complaint number. Has a "View Node" button calling onView(alert.node_id).

MapboxInfraLayer.jsx: Wraps react-map-gl. Receives nodes array (GeoJSON features from /infra/nodes/map). Renders a Source + Layer with circle markers colored by status (red=damaged, yellow=under_repair, green=operational). Circle size = log scale of total_complaint_count. On hover: show a floating tooltip card with InfraNodeCard data. On click: call onNodeClick(nodeId). Import and use Popup from react-map-gl for the hover state. Add a 3D buildings layer using 'mapbox-streets-v11' style with fill-extrusion layer type.

WorkflowRecommendationPanel.jsx: Props: suggestions array from /admin/complaints/{id}/workflow-suggestions. Shows top 3 workflow cards. Each card: template name, situation summary, steps count, times_used, "Use This" button. "Use This" calls onSelect(template_id, version_id).

TaskUpdateModal.jsx: A modal with a tabbed form. Tab 1: Before Photo — file upload + camera button. Tab 2: Progress Note — textarea + optional photo upload. Tab 3: After Photo + Complete — file upload, completion notes textarea, confirm button. On each submit, call submitTaskUpdate with appropriate update_type. Shows current photo list from task.

SurveyAutoTriggerBanner.jsx: Shows a dismissable banner on worker/official dashboards when a survey needs attention. Props: surveyCount. Clicking navigates to /surveys.

TenderApprovalCard.jsx: Props: tender object. Shows: tender number, title, estimated cost, submitted by, department, current status chain (submitted → admin_approved → super_admin_approved). Approve/Reject buttons rendered conditionally based on user role.

NodeHealthBar.jsx: A visual horizontal bar showing health score 0-10. Color: 0-3 red, 4-6 yellow, 7-10 green. Used in InfraNodeCard.

LowConfidenceTag.jsx: Small red badge reading "Needs Routing" with a route icon. Rendered on complaint cards where mapping_confidence is null or agent_suggested_dept_ids is empty.

F2 · Citizen Pages

Instructions for Codex:

SubmitComplaintPage.jsx (already exists — enhance it):

Add a map pin picker using Mapbox. When user drops a pin, call GET /complaints/nearby?lat=...&lng=...&radius=500. If nearby complaints exist for the same infra type, show a card: "X people already reported this issue at this location — your report will be added to this cluster." Still allow submission. Show a real-time address lookup using reverse geocode from geocoding_service.

ComplaintStatusPage.jsx (already exists — enhance it):

Add a timeline component showing status history from /complaints/{id}/history. Each status change is a vertical timeline dot. Show the infra node card if infra_node_id is present. Add a "View on Map" button that opens a small embedded Mapbox map centered on the complaint location.

NotificationsPage.jsx (already exists — enhance it):

Add a section "Pending Surveys" fetching from GET /surveys/user/my. Each survey shows as a card with survey type, complaint number, and a "Fill Survey" button navigating to /survey/{id}.

F3 · Official Dashboard (Most Critical Frontend Work)

Instructions for Codex:

Create or fully rewrite frontend/src/pages/OfficialDashboardPage.jsx.

This page has 6 tabs rendered as a horizontal tab bar:

Tab 1 — Map (default tab):

Full-height Mapbox 3D map using MapboxInfraLayer component. Data source: fetchInfraNodeMap(). Map controls: filter by infra type (dropdown), filter by status (dropdown), toggle repeat-risk overlay (checkbox). On node click: open a right-side drawer panel showing InfraNodeCard with a "View Full Details" button navigating to /admin/infra-nodes/{id}.

Tab 2 — Complaint Queue:

Paginated table fetching from fetchComplaintQueue(). Columns: complaint number, title, infra type, jurisdiction, priority badge, status badge, repeat indicator (red exclamation if is_repeat_complaint), age (days), actions dropdown (View, Assign Workflow, Reroute). Filter bar: status, priority, infra type, needs_workflow toggle. Each row has a LowConfidenceTag if mapping_confidence is null. Clicking "Reroute" opens a modal with a department multi-select (fetched from fetchDepartments()).

Tab 3 — Low Confidence Queue:

Table fetching from fetchLowConfidenceQueue(). Same columns as complaint queue. Each row has a prominent "Route Now" button that opens a drawer with: complaint description, AI suggested departments (even if empty), a searchable department selector, a reason textarea (required), and a Submit Reroute button calling rerouteComplaint(id, {new_dept_ids, reason}).

Tab 4 — Tasks:

Table fetching from fetchAdminTaskList(). Columns: task number, title, assigned worker/contractor, status, priority, due date, progress photos count, action (View). Status filter tabs at top (All, Pending, In Progress, Overdue).

Tab 5 — Critical Alerts:

This is the separate warranty breach section (NOT a notification). Grid of CriticalAlertBadge components fetching from fetchCriticalAlerts(). Top summary: "X nodes with warranty breach complaints". Each card expands to show contractor details and a "View Node" button. If no contractor is liable, show "No contractor liability — manual action required".

Tab 6 — Workflow Recommendations:

Fetching pending complaints that have no workflow (needs_workflow=true). For each: complaint card + WorkflowRecommendationPanel. Official selects a suggested workflow or clicks "Edit Before Using". If editing, show a step editor (drag-to-reorder list of steps, each step has name, department selector, duration input). On approve: call approveWorkflow(). If edited: call saveWorkflowLearning().

KPI bar pinned at top across all tabs: total_complaints, open, critical_count, needs_workflow, repeat_count — pulled from fetchAdminKPI(). Auto-refreshes every 60 seconds.

CRM Assistant as a floating button (bottom-right). Clicking opens a slide-over chat panel rendering CRMAgentChat component.

F4 · Admin Dashboard

Instructions for Codex:

Create or fully rewrite frontend/src/pages/AdminDashboardPage.jsx.

This page shares structure with OfficialDashboard but has different tabs:

Tab 1 — Overview: KPI cards in a 4-column grid. Department performance table (from dept_breakdown in KPI response). Survey results aggregates (avg rating per infra type). Worker performance leaderboard (from /admin/workers/available — sort by performance_score desc).

Tab 2 — Map: Same MapboxInfraLayer but scoped to admin's department. Add a department filter.

Tab 3 — Tender Approvals: Grid of TenderApprovalCard components fetching from fetchTenders({status: 'submitted'}) (for admin) or fetchTenders({status: 'admin_approved'}) (for super_admin). Approve/Reject inline. After action, card updates status live.

Tab 4 — Staff: Table of officials/workers/contractors from fetchStaffUsers(). Filter by role. Columns: name, role, department, jurisdiction, active tasks, performance score, last login indicator (auth_uid present = green dot, absent = red dot). Edit button opens a drawer with the update form including a jurisdiction dropdown loaded from fetchJurisdictions().

Tab 5 — Critical Alerts: Same as Official but shows all departments scoped to admin's department.

F5 · Super Admin Dashboard

Instructions for Codex:

Create frontend/src/pages/SuperAdminDashboardPage.jsx.

Tab structure:

Tab 1 — City Overview: City-wide KPI cards. Department breakdown chart (bar chart using recharts — x-axis = dept name, bars for complaints, tasks_done, overdue). Top infra types donut chart.

Tab 2 — Map: City-wide infra node map. Department filter dropdown showing all departments. Node clusters with heat intensity based on complaint count.

Tab 3 — Tender Final Approvals: fetchTenders({status: 'admin_approved'}). Only super_admin can see this tab. Same TenderApprovalCard with Approve/Reject. Rejection requires reason input.

Tab 4 — Critical Alerts: City-wide warranty breach alerts. Shows liable contractor column prominently. Export button (generates CSV of all critical alerts).

Tab 5 — Staff Management: Full city-wide staff list. Can create new staff via createStaffUser(). Can deactivate users. Jurisdiction selector uses fetchJurisdictions() (searchable dropdown built with react-select or Combobox).

Tab 6 — Analytics: Complaint resolution trend (line chart, last 12 months). Department SLA compliance bar chart. Survey rating trends. Worker performance distribution.

F6 · Worker/Contractor Portal

Instructions for Codex:

Create frontend/src/pages/WorkerPortalPage.jsx.

This is a mobile-first page (use max-w-md mx-auto Tailwind for mobile layout).

Header bar: Shows worker name, current task count badge, notification bell.

My Tasks section: List of task cards fetching from fetchMyTasks(). Each card shows: task number, complaint title, infra type icon, address, priority badge, due date, status. Status filter tabs: All, Pending, In Progress, Completed.

Task Detail view (clicking a card): Full-width view showing: task description, complaint summary, location on a small Mapbox map, before photos grid, after photos grid, progress notes timeline. Action buttons at bottom: "Upload Before Photo", "Log Progress", "Upload After Photo + Complete". Each button opens TaskUpdateModal.

Survey banner: If GET /surveys/user/my returns pending surveys, show a yellow banner at top: "You have {n} pending survey(s)" with a button to navigate to /survey/{id}.

Completed tab: Shows completed tasks with before/after photo comparison (side-by-side thumbnail).

F7 · Infra Node Detail Page

Instructions for Codex:

Create frontend/src/pages/InfraNodeDetailPage.jsx. Route: /admin/infra-nodes/:nodeId.

Header: Node name, infra type icon, status badge, health score bar, jurisdiction.

Section 1 — Repeat Risk Banner: If fetchNodeRepeatIssues(nodeId) returns is_within_warranty=true, show a prominent red banner: "⚠️ Warranty Active — {liable_contractor} is liable for free repair. Node repaired {gap_days} days ago."

Section 2 — Complaint Timeline: Chronological list from fetchNodeHistory(nodeId). Each entry: complaint number, title, status, priority, resolution date, assigned contractor/worker.

Section 3 — Active Workflow: If active workflow exists, show step progress bar. Each step: name, department, status (completed=green, in_progress=yellow, pending=gray), assigned official.

Section 4 — AI Analysis: Collapsed by default. "Load AI Analysis" button calls fetchInfraNodeAiSummary(nodeId). On load: shows major_themes chips, criticality_assessment text, recommended_action card, severity badge.

Section 5 — Map: Small Mapbox embed centered on node location. Shows 500m radius circle (using Mapbox circle layer with circle-radius set to 500m in meters using ['/', 500, ['cos', ['*', ['get', 'lat'], Math.PI / 180]]] / 111320... or simply render a static circle using turf.js circle). Shows other nearby nodes within 1km.

F8 · User Management Page Enhancement

Instructions for Codex:

In frontend/src/pages/UserManagementPage.jsx (already exists), enhance the create/edit user form:

Add a JurisdictionSelector component: a searchable dropdown that calls fetchJurisdictions() on mount. Renders as a <select> with search input (or use native <select> with <option> elements). When role is worker or contractor, jurisdiction field is optional. When role is official or admin, it is required. Show validation error if official/admin has no jurisdiction assigned.

Add a "Firebase Auth Status" column in the staff table: green dot = has_firebase_auth: true, red dot with tooltip "No login access — run bootstrap script" = false.

F9 · Routing & Guards Update

Instructions for Codex:

In frontend/src/App.jsx (or wherever routes are defined), add these new routes:

/admin/infra-nodes/:nodeId   → InfraNodeDetailPage (guard: official/admin/super_admin)

/admin/alerts               → redirects to relevant dashboard tab

/admin/tenders              → redirects to relevant dashboard tab

/worker                     → WorkerPortalPage (guard: worker/contractor)

/super-admin                → SuperAdminDashboardPage (guard: super_admin)

Ensure role guards redirect unauthorized users to their appropriate home page: citizens → /, workers → /worker, officials → /admin/dashboard, admins → /admin/dashboard, super_admin → /super-admin.

🧰 PHASE 5 — Hardening (Do Last)

H1 · Tailwind Class Cleanup Pass

Run npx @tailwindcss/upgrade in the frontend directory. Replace all deprecated class names flagged in the output: flex-shrink-0 → shrink-0, overflow-ellipsis → text-ellipsis. Fix arbitrary value warnings.

H2 · Add Schema Compatibility Check at Startup

In backend/main.py, add a @app.on_event("startup") handler that runs SELECT 1 FROM complaints LIMIT 0 and a few sentinel column checks. If a ProgrammingError is raised (column not found), log a critical error and exit with code 1.

H3 · Nightly Embedding Backfill

Create backend/scripts/backfill_embeddings.py. Query: SELECT c.id, c.translated_description FROM complaints c LEFT JOIN complaint_embeddings ce ON ce.complaint_id = c.id WHERE ce.complaint_id IS NULL AND c.is_deleted = FALSE LIMIT 100. For each, call create_complaint_embeddings(), insert into complaint_embeddings.

H4 · Add TENDER_REJECTED Notification Template

In backend/services/notification_service.py, add to the TEMPLATES dict:

python"TENDER_REJECTED": {

"title_en": "Tender Rejected",

"body_en":  "Your tender #{number} has been rejected. Reason: {reason}.",

"title_hi": "टेंडर अस्वीकृत",

"body_hi":  "आपका टेंडर #{number} अस्वीकृत हो गया है। कारण: {reason}।",

},

H5 · Add PUBSUB_PUSH_SECRET to config.py

In backend/config.py, add PUBSUB_PUSH_SECRET: Optional[str] = None to the Settings class. This is used by the pubsub_router to verify incoming push requests.

📦 Execution Order for Codex

Feed these to Codex in exactly this sequence — each task is a single atomic prompt:

1.  P0-1   Fix mapping_confidence bug

2.  P0-2   Harden CORS

3.  P0-3   Create Dockerfile

4.  H4     Add TENDER_REJECTED template (notification_service.py)

5.  H5     Add PUBSUB_PUSH_SECRET to config.py

6.  P0-4   Create pubsub_router.py + register in main.py

7.  P1-1   Create infra_router.py (all 5 endpoints)

8.  P1-2   Add critical-alerts endpoint to admin_router

9.  P1-3   Add tender endpoints to admin_router

10. P1-4   Add low-confidence queue endpoint

11. P1-5   Add jurisdictions list endpoint

12. P1-6   Wire 500m area notification to task assignment

13. P1-7   Add workflow learning save endpoint

14. P1-8   Add infra-nodes list endpoint to admin_router

15. P2-1   Survey auto-trigger from task completion

16. P2-2   mapping_confidence via agent_logs subquery

17. P2-3   Firebase bootstrap script

18. F0     API client additions (frontend)

19. F1     Build all 8 shared components

20. F2     Enhance citizen pages

21. F6     Worker portal page (build first — simpler, test auth)

22. F7     Infra node detail page

23. F3     Official dashboard (full rewrite)

24. F4     Admin dashboard

25. F5     Super admin dashboard

26. F8     User management enhancement

27. F9     Routing & guards update

28. H1     Tailwind cleanup

29. H2     Schema startup check

30. H3     Embedding backfill script